1. **Team Name: Sleepy Ducks**
2. **Team Leader for this deliverable: Lorenzo Gomez**
3. **Team Members: Anton Ryjov, Gemuele Aludino, Lorenzo Gomez**
4. **Meetings:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Time-date** | **Attendees** | **Agenda** | **Action Items (who will do what)** |
| 10-26-2019 (Saturday)  16:15 – 23:00 | Lorenzo, Anton,  Gem | Sketch the GUI | Lorenzo  Discuss GUI philosophy  Anton  Discuss GUI philosophy  Gem  Discuss GUI philosophy |
| 10-28-2019  (Monday)  16:40 – 00:00 | Lorenzo, Anton,  Gem | Implementing GUI | Lorenzo  Implement CreateCommitment window  Gem  Implement Stats and Commitment View  Anton  Implement Timer View |
| 10-30-2019 (Wednesday)  16:40 - 20:00 | Lorenzo, Anton,  Gem | Combining GUI elements | Lorenzo  Finish up CreateCommitment window  Gem  Finish up Stats and Commitments view. Double check alignments of all windows.  Anton  Finish up Timer window |

1. **Weekly Time Logs:**

|  |  |  |
| --- | --- | --- |
| **Person** | **Total Time in minutes** | **Tasks** |
| Lorenzo | 1200 | Work on CreateCommitment window |
| Anton | 1200 | Work on Stats and commitments view |
| Gem | 1200 | Work on Timer Window |
| **Total Time:** | 3600 |  |

1. **Issues:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Issue Number** | **Discovery Date** | **Resolution Date ( Est. – Act. )** | **Responsible Person** | **Description ( Prob / Resolution )** |
| Font sizes and aligment issues on MacOS ad linux | October 30, 2019 | ETA | Anton,  Gem,  Lorenzo | Conform to a uniform font size. All labels must be conformed to a uniform size. |

1. **Files and repository locations:**

|  |  |  |
| --- | --- | --- |
| **Filename** | **Location** | **Contents** |
| Tasker.pro | [https://github.com/thebigG/Tasker.git](https://github.com/thebigG/Tasker.gitQt) | QT Project file |

1. **Plans for Coming Week:**

* Refactor code to satisfy naming conventions
* Fix alignment between all windows
* Discuss an abstract class model for Tasker

1. **Comments:** *a paragraph from each engineer describing what they have done/learned from this deliverable*

**Engineer 1:** *Lorenzo Gomez*

*Since we had never used QT, getting acquainted with it in just a week was definitely a challenge. So far it has proven to be quite useful, so we hope that it will suit all of our needs in the future.*

**Engineer 2:** *Gemuele (Gem) Aludino*

*I really enjoy designing GUIs, and had a blast working on my section (Widget\_CommStats.\*) – things are coming along, and after today’s presentation, my outlook on the project overall is positive. We just have to straighten a few kinks, in terms of naming conventions from within our source files, and get any labels/boxes/widgets perfectly sized and aligned (I am usually the one to notice if something is “off”), but that’s no big deal.*

**Engineer 3:** *Anton Ryjov*